**Subject:** team meeting 5

**Project Name:** P23 Glioblastoma

**Facilitator:** Lin Zhang

**Prepared by:** Gorjan Muratov

**Mode:** Zoom

**Date:** 25th of August 2022

**Time:** 4pm-6pm

**Attendees:** Gorjan, Tharen, Roy, Haeata, Jamie, James, Alex, Nicholas

**Absent**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| 1 | What has been completed? | * Initial stages of watershed algorithm * Initial stages of image pre-processing * Front end web portal organisation * Initial stages of web portal began * API to download images * Image conversion is completed |  |  |  |
| 2 | What is in progress? | * Improving watershed algorithm accuracy * Implementing ML for the image classification * Improving pre-processing effectiveness |  |  |  |
| 3 | What is working well? | * Initial watershed algorithm correctly classifies some cancer cells correctly * Image conversion is completed |  |  |  |
| 4 | What needs improvement? | * Image conversion is too slow |  |  |  |
| 5 | Reminders |  |  |  |  |
| 6 | What needs to be completed before the next meeting? | * Speed up image conversion process * Finish image pre-processing process * Have a simple version of the web portal up and running |  |  |  |
|  |  |  |  |  |  |